Project plan
Group20
Version 0.2

Status
Reviewed
Approved

PROJECT IDENTITY
Group20, 2010 / HT1, MESS
LiTH, ISY

Participants of the group
Name	Responsible	Phone	E-mail
Jimmie Lahti	Responsible for Customer relations (CUS)	070-2902839	jimla503@student.liu.se
Johan Hellman	Responsible for the documentation (DOC)	073-0646178	johhe425@student.liu.se
Henrik Andersson	Responsible for the design (DES)	070-2484406	henan106@student.liu.se
Gustav Wallin	Responsible for the testing (TEST)	070-6780021	guswa432@student.liu.se
Joakim Tosteberg	Responsible for the quality (QA)	070-2253153	joato769@student.liu.se
Erik Frej	Responsible for the implementation (IMP)	070-3715597	erifr440@student.liu.se

E - mail list for the whole group: jimla503@student.liu.se

Customer: ISY, 581 00 Linköping,
Customer contact: Syed Asad Alam, asad@isy.liu.se
Course leader: Kent Palmkvist, kentp@isy.liu.se
Tutor: Syed Asad Alam , asad@isy.liu.se

Contents

Document history
Version	Date	Changes	Sign	Reviewed
0.1	16 Sep. 2010	First draft	All	CUS, TEST
0,2	21 Sep, 2010	Second draft	Group20	CUS

Who is the customer
The customer in the project is Syed Asad Alam.
An overview of the system
We do this project as a part of the examination of TSTE12. The goal of the project is to modify a sound signal from a CD-player and send it to a speaker.
2.1 Deliverables
The final version of the system will be delivered the 29th of October. Other deliveries in the project will be sent according to the time plan.

Deliverables	Approved by	Purpose	Delivery date
Requirement specification	CUS and DOC	Describe the requirements in the project	10-09-14
Project plan	CUS and DOC	Describe how the project should be executed	10-09-22
Time plan	CUS and DOC	Describe how the available hours should be distributed	10-09-22
Design specification	CUS and DOC	Describe how the system should be implemented	10-09-22
Final report	CUS and DOC	A complete description of the final system	10-10-29
Final presentation	Group 20	To demonstrate the product	10-10-29
Meeting transcripts	CUS and DOC	A description of the current status in the project and how many hours we have worked	Once a week during the project.
After Study	CUS and DOC	An evaluation of the course and project	End of 1st period

2.2 Limitations
The limitations are that the group only has 6 members, 480 h to finish the project and the product has to fit the FPGA-board DE2-70.

Plan for the project phases
3.1 Before start
Before starting the project all the necessary documents will be written and submitted to the supervisor.
3.2 During the project
We will implement the system according to the design specification. Meeting transcripts and reports will be sent continuously to the supervisor.
3.3 After the project
When the project is finished a technical description of the system will be written. After the project there will be an evaluation of the project and the course.
Organization plan

Customer/
Supervisor
Project Manager
Project memebers

 Organization plan

4.1 Organization plan for each project phase
    4.1.1 Before start
The group will together write all necessary documentation during this phase.
    4.1.2 During the project
In this phase the group will be divided into subgroups to be able to finish the project in time. The subgroups will be VGA subgroup (CUS, DOC, TEST), Audio subgroup (QA, IMP, DES) and keyboard subgroup (DES). When these tasks are finished and tested the group will be divided into new subgroup for the digital oscilloscope and the equalizer.
    4.1.3 After the project
After the project the group will together write the final report and presentation.

4.2 Group communications
No group contract will be written. An oral agreement has been made that all work will be divided equally.

4.3 Definition of responsibility
- Responsible for Customer relations (CUS): Head of the group, and will be responsible for the meetings and all contact with the customer. CUS will also be responsible for the VGA subgroup and testing of the VGA controller.
- Responsible for the documentation (DOC): responsible for all the documentation.
- Responsible for the design (DES): responsible for the design, keyboard subgroup and testing of the keyboard controller.
- Responsible for the testing (TEST): Responsible for the final testing of the system.
- Responsible for the quality (QA): Responsible for ensure that the product meets the requirements. QA is also responsible for the audio subgroup.
- Responsible for the implementation (IMP): responsible for the implementation of the system.

Plan for included documents
Document	Approved by	Purpose	Delivery date
Requirement specification	CUS and DOC	Describe the requirements in the project	10-09-14
Project plan	CUS and DOC	Describe how the project should be executed	10-09-22
Time plan	CUS and DOC	Describe how the available hours should be distributed	10-09-22
Design specification	CUS and DOC	Describe how the system should be implemented	10-09-22
Final report	CUS and DOC	A complete description of the final system	10-10-29
Meeting transcripts	CUS and DOC	A description of the current status in the project and how many hours we have worked	Once a week during the project.
After Study	CUS and DOC	An evaluation of the course and project	End of 1st period

Development method
We will use the HDL designer block diagram tools to abstract the coding. If found necessary the design specification will be updated. Several tasks will be coded in parallel in order to speed up the progress. Under section 4.1 and 4.3 the subgroups and responsibilities are presented.
Education plan
7.1 Education of the project members
Joakim will have a fast course about how to use git. Learning VHDL is each members responsibility to learn on their own. Resources include, but is not limited to, manuals, course book, data sheets and web pages.
Report plan
All documents and reports that is going to be written is specified in paragraph 5 together with the deadlines. The CUS is responsible for writing and sending the meeting transcripts. All other documents are written by the entire group. The reports will be sent to the supervisor.
Meeting plan
We will have at least one meeting each week where we discuss the current status and progress from the last meeting. The time for the next meeting will be planned on the previous meeting. If the groups wants to meet the supervisor it has to be booked 24 h before the meeting. If any documents will be discussed it has to be submitted at least 24 h before the meeting.
Resource plan
10.1 Persons
The project group consists of six members. We also have access to the supervisor 15 minutes each week.
10.2 Material
Available hardware are: FPGA board, VGA screen, PS/2 keyboard, loudspeakers and CD-player.
Available software are: HDL-designer, Modelsim, Quartus II and Open office
10.3 Workrooms
We have access to the computer labs on ISY.
10.4 Economy
We have 480 hours to dispose evenly between the group members.
Milestones and tollgates
11.1 Milestones
Description	Date
Keyboard controller implemented and tested	September 24th
VGA controller implemented and tested	October 1st
Audio controller implemented and tested	October 1st
Digital oscilloscope implemented and tested	October 15th
Equalizer implemented and tested	October 15th
Final report done	October 15th

11.2 Tollgates

Description	Date
Requirement specification approved	10-09-16
Design specification, project plan and time plan approved	10-09-22
Final report	10-10-29

Activities
12.1 Schedule
Nr.	Activities	Description
1	Requirement specification	Writing the requirement specification
2	Project plan	Writing the project plan
3	Design specification	Writing the design specification
4	Time plan	Writing the time plan
5	VGA controller	Implement and test the VGA controller
6	Audio controller	Implement and test the audio controller
7	Keyboard controller	Implement and test the keyboard controller
8	Digital oscilloscope	Implement and test the digital oscilloscope
9	Equalizer	Implement and test the equalizer
10	Meetings
11	Final report and presentation

Reviews
As soon as an activity is finished it will be evaluated by the group members.
Test plan
Finished activities will be tested by the responsible subgroup. TEST is responsible for the final testing of the system.
Priorities
Requirements with priority 1 will be finished first and if there is time the other requirements will be completed.
Risk analysis
If any group member will drop out/be sick, the other group members will take over his responsibilities.
Project close-out
When the project is over we will do an evaluation.